## Slide 1
Evolution of Metrics
Traditional Metrics:
Lines of Code
ROI
Estimates vs. Actuals in Hours
Utilization
Agile Metrics:
Test Coverage
Velocity
Estimates vs. Actuals in Story Points
#NoEstimates Metrics:
Story Counting
Lead Time
  Average Time From Backlog to Done
Cycle Time
  Average Time From Started to Done
Wait/Queue Time
  Lead Time - Cycle Time
Created by Steve Coffman, Bryan Martyn, and Andy Vella
Clipart via The Noun Project
Send feedback and ideas to:
agile.me.this@umich.edu
Agile Software Engineering With #NoEstimates
Business wants to know:
How many features can you get done?
When will features be in production?
Story estimates provide unreliable answers to these questions. Further, the process of estimating stories can be harmful.
Even perfectly accurate estimates do not change the value of a story. Repeatedly deciding to defer very valuable but expensive stories in favor of cheap, nice-to-have stories will not instill a sense of trust in the customer. Knowing the costs of user stories distracts management from remaining focused on meeting the most important needs as quickly as possible. On top of that, estimates are always wrong. Sometimes wildly so. Why make bad decisions based on worse data?
It turns out that deliberately avoiding estimating helps teams focus on delivering the most valuable business needs, in a more efficient, incremental way. Progress transparency can be provided with story counts and cycle/lead times to show wait times in the queue/backlog without having to estimate anything. These metrics are simple and empirical. By writing like-sized and independent stories, teams can provide much of the visibility that estimates are supposed to deliver.
#NoEstimates focuses on the following questions:
What does the business need most to be delivered?
What user story (feature or bug fix) delivers the most business value?
What is the smallest, most incremental way that value can be delivered?
Can that user story be split into even smaller pieces that still each deliver value?
Cycle of Mistrust
#NoEstimates
Cycle of Trust
Estimates